## Slide 1
Vision-Language Model Based Plant Disease Diagnosis for Tomato and Mango
Project Completion Review | TIH IIT Bombay CHANAKYA Fellowship
By
Kamaaksha Rajendra Kharul
Aakash Trimbak Jawle
Mentor: Dr. Santwana Gudadhe
Pimpri Chinchwad College of Engineering, Pune
Qwen2.5-VL-7B
+ QLoRA
Tomato · Mango
Disease & Pest Classification
ICAIN 2026 · Accepted

## Slide 2
Project Card
2
Start Date and End Date of the Project
Start Date: 01 December 2025
End Date: 30 September 2026
Awards/Recognition
Research paper accepted for publication in the Proceedings of ICAIN 2026 – Springer LNNS Series (Submission ID 953).
Acceptance notification: paper among the top 20% of papers received/reviewed.
Total Sanctioned
Amount
₹ 2.40
Lakhs
₹1.20 L per fellow
Total Amount
Disbursed from TIH
₹ 1.92
Lakhs
₹0.96 L per fellow
Balance against sanction: ₹0.48 Lakh (not yet received)
Team & Project Area
Fellows: Kamaaksha Rajendra Kharul, Aakash Trimbak Jawle
Mentor: Dr. Santwana Gudadhe
Institute: PCCOE, Pune
Area: AgriTech — AI/ML, Computer Vision, Vision-Language Models
IP / Patents Details
No patent/IP filing was made during the project period.
Code released under Apache-2.0 (github.com/iAakash1/experimentation); private data and checkpoints excluded.
Commercialization Plan
No commercialization was undertaken during the project period.
Outputs are research workflows and trained adapters.
Field validation on independently collected images is a prerequisite for any deployment.

## Slide 3
1. Background and Problem Statement
3
Domain
Agriculture Technology (AgriTech)
Focus Area
Vision-Language Models for image-based tomato and mango disease & pest classification
Need for the Project
Reliable diagnosis needs models that can be adapted efficiently on limited hardware and that are evaluated honestly beyond their own training data.
Background
Visually similar disease and pest symptoms complicate manual diagnosis and can delay intervention.
The TIH tomato data mixes leaf and fruit diseases, pests and healthy classes; mango leaf symptoms (e.g., Die Back) overlap strongly.
Expert visual inspection is difficult to scale and depends on expert availability.
General-purpose VLMs fail zero-shot: 7.3% (tomato) and 17.5% (mango) accuracy for base Qwen2.5-VL-7B.
Full fine-tuning of 7B-parameter VLMs is costly, and accuracy depends strongly on acquisition conditions — in-domain scores may not transfer.
Problem Statement
To adapt a general-purpose vision-language model for accurate multi-class tomato and mango disease & pest classification on workstation-class hardware, using audited, reproducible data pipelines, and to quantify how well it generalises to independently collected images.

## Slide 4
2. Objectives
4
To develop and rigorously evaluate a parameter-efficient, reproducible vision-language-model workflow for tomato and mango disease and pest classification, including an honest assessment of cross-domain generalisation.
01
Investigate VLMs
Screen multiple VLM families and select a backbone for crop diagnosis.
02
Curate & Audit Datasets
Verify images, remove duplicates and label conflicts, freeze splits.
03
Parameter-Efficient Fine-Tuning
Adapt Qwen2.5-VL-7B-Instruct with QLoRA on a single 24 GB GPU.
04
Tomato Classification
Train and evaluate an 11-class tomato disease and pest classifier.
05
Mango Classification
Fine-tune and evaluate an 8-class mango leaf disease model.
06
Cross-Domain Evaluation
Measure generalisation on an independent external benchmark.
07
Knowledge-Grounded Diagnosis
Build cited disease knowledge, ontology and controlled vocabulary.
08
Reproducibility & Publication
Release tested, config-driven code and publish the findings.

## Slide 5
3. Expected Benefits of the Project
5
01
Automated Disease & Pest Identification
Image-based classification that reduces dependence on manual inspection.
02
Efficient Use of Large VLMs
40.37 M trainable LoRA parameters and 10.57 GB peak memory on one 24 GB GPU.
03
Cleaner, Leak-Free Data
Audit removed 550 duplicate/contradictory files; no image appears in two splits.
04
Reusable, Reproducible Workflows
Config-driven pipelines, fixed seeds, split hashes, preflight checks and tests.
05
Honest Robustness Assessment
Internal vs external evaluation pinpoints weak classes (e.g., Late Blight).
06
Extensible to More Crops
The same recipe was applied to tomato and mango and can be reused for new crops.
Overall Benefit
A reproducible, parameter-efficient VLM workflow for tomato and mango disease classification, with transparent evaluation that shows what data is needed before future field deployment.

## Slide 6
4. Major Milestones
6
01
Project Initiation
Dec 2025
Fellowship began 1 Dec 2025
Problem scoping; dataset & model exploration
02
VLM Screening
Jun 2026
LLaVA-1.5/1.6, BLIP-2, Florence-2 trialled
Qwen2.5-VL-7B selected as backbone
03
Zero-shot & OOD
Jun–Jul 2026
Multi-VLM zero-shot benchmark
CLIP-based OOD screening explored
04
Knowledge-Grounded PlantDx
Jul 2026
Cited knowledge base (18 conditions)
Ontology, vocabulary, caption corpus
05
MLX QLoRA: Tomato & Mango
Jul 2026
Tomato 7.3% → 93.7%
Mango 17.5% → 82.0%
Streamlit demo
06
TIH Dataset Audit & QLoRA
Aug–Sep 2026
7,095 → 6,545 images
CUDA QLoRA; LoRA r 32 → 64
07
Internal + External Evaluation
Sep 2026
Internal: 92.76% accuracy
External: 69.32% accuracy
08
ICAIN 2026 Paper
Oct 2026
Accepted for publication
Springer LNNS · ID 953
Project
Progression
VLM
Exploration
Knowledge-
Grounded PlantDx
MLX
Fine-Tuning
TIH QLoRA
Benchmark
Cross-Domain
Evaluation
Publication
Project Closure
30 September 2026

## Slide 7
5. Shortfalls and Reasons in Achievements of Milestones
7
i
Core milestones were completed; the items below required additional iterations or remain open, and are reported transparently.
01
Model Selection
(Early VLMs)
LLaVA-1.5 / 1.6: batch-collation incompatibility
Florence-2: environment issues; BLIP-2: unreliable structured output
Impact
Extra iterations before converging on Qwen2.5-VL-7B-Instruct.
02
Cross-Domain
Generalisation
External accuracy 69.32% vs 92.76% internal
Late Blight external F1 14.29% (11 of 20 → Target Leaf Spot)
Impact
Not yet field-ready; diverse, field-acquired data is needed.
03
Compute & Time
Budget
3-hour wall-clock safeguard ended training at 2.909 of 3 epochs
Single seed; no large hyper-parameter search
Impact
Results come from one run; repeated seeds are planned.
04
Pending Scope
Items
Image-grounded instruction builder and multi-model converters are still stubs
Mango Die Back F1 0.08 (MLX track)
Impact
Carried forward into future work.
Overall: addressed through iterative configuration changes (LoRA r 32 → 64, image side 392 → 532 px) and transparent reporting of limitations.

## Slide 8
6. Technical Achievements — Overall Approach & Datasets
8
Dataset
Data Audit
Cleaning /
Dedup
Dataset
Construction
VLM
(Qwen2.5-VL)
QLoRA
Fine-Tuning
Validation
Internal
Test
External
Benchmark
Cross-Domain
Analysis
Data preparation
Model adaptation
Evaluation
Track A · TIH Tomato (ICAIN 2026)
Dataset
Tomato_12thAug26 (private, TIH)
Classes
11 — diseases, pests, healthy; leaf & fruit
Images
7,095 raw → 6,545 retained
Split
5,247 / 649 / 649 (80/10/10)
External
176 images, 10 classes
Hardware
NVIDIA RTX 4500 Ada, 24 GB
Track B · PlantDx Tomato (MLX)
Dataset
PlantVillage tomato subset (public)
Classes
10 leaf conditions
Train split
16,201 images
Test split
910 (image-grouped)
Supervision
Knowledge-grounded captions
Hardware
Apple Silicon, 24 GB unified
Track B · PlantDx Mango (MLX)
Dataset
MangoLeafBD (public)
Classes
8 leaf conditions
Split
90/5/5, image-grouped
Test split
200 images
Supervision
Knowledge-grounded captions
Hardware
Apple Silicon, 24 GB unified
Important: tracks use different datasets, hardware and protocols — results are reported separately and are not directly comparable.

## Slide 9
6. Dataset Integrity & Reproducibility (TIH Tomato)
9
7,095 raw labelled images
11 class folders · read-only
Image verification
supported extension + decodable image
SHA-256 exact deduplication
same-class copies collapsed to one
Contradictory duplicates removed
hash under >1 label → group excluded
6,545 retained (92.25%)
550 files excluded
5,247
Train
649
Validation
649
Test
Class-stratified 80/10/10 · seed 20260911 · split hashes frozen
Chart: Internal test images per class (649)
| White Fly | Target Leaf Spot | Mealy Bugs | Leaf Miner | Leaf Curl | Late Blight | Healthy Leaf | Healthy Fruit | Fruit Borer | Early Blight Fruit | Aphid
Internal test images | 48 | 33 | 40 | 95 | 52 | 195 | 39 | 9 | 43 | 27 | 68
Strong class imbalance (Late Blight 195 vs Healthy Fruit 9 test images) → inverse-square-root sampling
Reproducibility Controls
1
Deterministic split
seed + image hash ordering, not file-system order
2
Frozen split identities
hashes checked; changes block training
3
Deep preflight
target GPU / BF16, class folders, frozen-split integrity, processor
4
QLoRA smoke test
save → resume → reload adapter verified
5
Checkpoint metadata
adapter, optimizer, scheduler, RNG and trainer state
6
Test identity
bound to the chosen adapter; test evaluated once

## Slide 10
6. Model & QLoRA Methodology
10
Tomato image
RGB · ≤532 px side
28-px aligned
Vision encoder
FROZEN
Qwen2.5 language model
4-bit NF4 (frozen) + LoRA on q/k/v/o
Class label
e.g. “Late Blight”
Fixed prompt: “Classify this tomato plant image into exactly one of these categories: Aphid, … , White Fly. Return only the category name.”
Component | Setting
Base model | Qwen2.5-VL-7B-Instruct
Quantisation | 4-bit NF4, double quant., BF16 compute
LoRA | r 64 · α 128 · dropout 0.05 · q/k/v/o only
Trainable parameters | 40,370,176 (pretrained weights frozen)
Optimiser | Paged AdamW 8-bit · LR 4e-5 · cosine, 3% warm-up
Batch | 1 × 8 gradient accumulation (effective 8)
Epochs / seed | 3 planned (2.909 run) / 20260911
Class-Balanced Sampling
w_c = 1 / √n_c
Reduces Late Blight dominance without over-repeating tiny classes such as Healthy Fruit.
Answer-Only Supervision
prompt tokens → −100
Loss is computed only on the class-label tokens → 0 unparseable outputs on both benchmarks.
Validation-Based Selection
macro F1 → accuracy → loss
Early stopping on validation loss (patience 1); final adapter chosen by validation macro F1.

## Slide 11
6. Experimental Results — Internal Test (TIH, 649 images)
11
92.76%
Accuracy
602 of 649 correct
93.78%
Macro F1
primary metric (imbalance)
95.57%
Macro Recall
macro precision 92.71%
0.327 s
Latency / image
single RTX 4500 Ada GPU
1,908
optimizer steps
2.909
epochs
192.7 min
training time
10.57 GB
peak reserved memory
40.37 M
trainable LoRA parameters
0
unparseable outputs
Chart: Per-class F1 on the internal test (%)
| Aphid | Early Blight Fruit | Fruit Borer | Healthy Fruit | Healthy Leaf | Late Blight | Leaf Curl | Leaf Miner | Mealy Bugs | Target Leaf Spot | White Fly
Internal F1 (%) | 95.65 | 98.18 | 100 | 100 | 88 | 90.91 | 87.27 | 93.4 | 98.77 | 81.48 | 97.87
Class-Level Observations
Late Blight (195 test images): F1 90.91%, recall 84.62% — confused with Target Leaf Spot (13), Leaf Curl (8), Leaf Miner (7).
Target Leaf Spot: 100% recall but 68.75% precision (lowest F1, 81.48%).
Healthy Fruit: 100% on only 9 test images — small support.

## Slide 12
6. Cross-Domain Evaluation (Internal vs External)
12
Metric | Internal test | External
Images | 649 | 176
Classes | 11 | 10
Accuracy | 92.76% | 69.32%
Macro F1 | 93.78% | 71.95%
Weighted F1 | 92.86% | 69.38%
Latency | 0.327 s | 0.373 s
−23.44 pp
accuracy
−21.83 pp
macro F1
Chart: Per-class F1 (%) — 10 shared classes (Healthy Fruit absent externally)
| Aphid | Early Blight Fruit | Fruit Borer | Healthy Leaf | Late Blight | Leaf Curl | Leaf Miner | Mealy Bugs | Target Leaf Spot | White Fly
Internal test | 95.65 | 98.18 | 100 | 88 | 90.91 | 87.27 | 93.4 | 98.77 | 81.48 | 97.87
External benchmark | 81.48 | 78.79 | 74.42 | 75 | 14.29 | 65 | 77.78 | 93.33 | 67.8 | 91.67
“Cross-domain evaluation revealed a substantial generalization gap, highlighting the importance of broader and more diverse training data.”
Late Blight F1 fell from 90.91% to 14.29% (11 of 20 external images predicted as Target Leaf Spot), while Mealy Bugs (93.33%) and White Fly (91.67%) transferred well — the shift is class-dependent.

## Slide 13
6. PlantDx: Knowledge-Grounded Research Track
13
Disease Knowledge Base
18 cited conditions (10 tomato, 8 mango)
Ontology Compiler
typed, evidence-linked knowledge graph
Vocabulary + Symptom Lexicon
controlled, traceable terminology
Concepts + Templates → Caption Corpus
deterministic, multi-stage validated
Audited & Normalised Images
PlantVillage tomato · MangoLeafBD
QLoRA Fine-Tuning (MLX)
Qwen2.5-VL-7B-4bit · r 16 · Apple Silicon
Evaluation + Streamlit Demo
base vs fine-tuned on frozen test splits
Chart: Classification accuracy (%), frozen held-out test splits
| Tomato (n = 910) | Mango (n = 200)
Zero-shot (base) | 7.3 | 17.5
QLoRA fine-tuned | 93.7 | 82
Crop | Classes | Test images | Macro F1 | Weighted F1
Tomato | 10 | 910 | 0.919 | 0.937
Mango | 8 | 200 | 0.811 | 0.811
Principles: cited knowledge only; no VLM/LLM or image analysis in the caption path; observability- and severity-honest; bit-for-bit reproducible.
In-distribution scores on public single-leaf datasets — separate from the TIH benchmark.

## Slide 14
7. List of Publications, Patents etc.
14
ICAIN 2026
Accepted for publication
Efficient QLoRA Fine-Tuning of Qwen2.5-VL for Multi-Class Tomato Disease Classification and Cross-Domain Evaluation
Aakash Trimbak Jawle, Kamaaksha Rajendra Kharul, Santwana Gudadhe, Harish Lokawad, Rutuja Chavan
Proceedings of ICAIN 2026 – Springer LNNS Series
Submission ID
953
Status
Accepted
Registration
before 10 Oct 2026
The acceptance notification states that the paper is among the top 20% of the papers received/reviewed.
Indexing as stated in the notification: zbMATH, Scopus and DBLP. DOI / volume / pages: not yet assigned.
Patents / IP
No patent/IP filing was made during the project period.
Code & Artefacts
github.com/iAakash1/experimentation, branch refactor/professional-research-layout (Apache-2.0): configs, aggregate metrics, figures, tests. Private data and checkpoints excluded.
Fellowship Documentation
Crop Research Documentation Reports (v1.0, 15 Sep 2026) prepared by both fellows.

## Slide 15
8. Future Work Planned
15
01
Cross-Domain Robustness
Train on independently acquired, multi-source field images
Keep the external benchmark untouched; add domain-robustness tests
Target the Late Blight ↔ Target Leaf Spot confusion first
69.32%
current external accuracy (baseline to improve)
02
Dataset & Crop Expansion
More samples for rare/confusable classes (Healthy Fruit, mango Die Back)
Near-duplicate detection and repeated-seed runs
Extend the recipe to additional crops
2 crops
covered today (tomato, mango)
03
Deployment Optimisation
Reduce latency and memory with quantised inference
Evaluate on edge / mobile-class hardware
Field validation with expert verification before farmer-facing use
0.327 s
current GPU latency / image
04
Reliability & Knowledge Grounding
Calibrated confidence, uncertainty handling and OOD rejection
Complete the image-grounded instruction builder
Compare Qwen3-VL, InternVL3 and Gemma-3
3
further VLM families to benchmark

## Slide 16
9. Conclusion
16
The project built and evaluated parameter-efficient VLM workflows for tomato and mango disease classification — from audited data to QLoRA-adapted Qwen2.5-VL-7B and transparent internal and cross-domain evaluation — and the work has been accepted at ICAIN 2026.
Key Takeaways
01
What Was Built
Audited datasets, CUDA and MLX QLoRA pipelines, evaluation framework, knowledge-grounded PlantDx.
02
Measurable Results
TIH internal: 92.76% accuracy, 93.78% macro F1. PlantDx: tomato 93.7%, mango 82.0%.
03
Publication
Accepted in the Proceedings of ICAIN 2026 – Springer LNNS Series (ID 953).
04
Key Limitation
External benchmark: 69.32% accuracy; Late Blight F1 14.29% — a clear domain gap.
05
Next Direction
Broader, field-representative data and robustness-focused evaluation.
Thank You
Kamaaksha Rajendra Kharul · Aakash Trimbak Jawle
Mentor: Dr. Santwana Gudadhe · Pimpri Chinchwad College of Engineering, Pune